# Risk Register

| Risk ID | Risk Description | Category | Likelihood | Impact | Risk Level | Mitigation Strategy | Owner |
| --- | --- | --- | --- | --- | --- | --- | --- |
| R1 | CNN model may overfit due to limited or imbalanced MRI data | Technical | Medium | High | High | Use augmentation, validation, and regularisation | Model Developer |
| R2 | Grad-CAM may highlight irrelevant image regions | Technical/Ethical | Medium | High | High | Validate heatmaps against tumour regions | XAI Lead |
| R3 | Dataset bias may affect class fairness | Ethical | Medium | Medium | Medium | Balance classes and use macro-F1 | XAI Lead |
| R4 | Limited computing resources may slow training | Resource | Low | Medium | Low | Use transfer learning and smaller models | Project Lead |
| R5 | Time limits may reduce implementation quality | Schedule | Medium | High | High | Follow Gantt plan and prioritise tasks | Project Lead |
| R6 | Workload may be uneven across team members | Management | Medium | Medium | Medium | Apply RACI matrix and GitHub tracking | Project Lead |
| R7 | Modules may not integrate smoothly | Technical | Low | Medium | Low | Test modules incrementally | Model Developer |
| R8 | Results may be misinterpreted as clinical diagnosis | Ethical | Low | High | Medium | Clearly state system limitations | Documentation Lead |

Table 1 : Risk Register